Intro

1: Describe both methods – each describe one
GREG:
The Waterfall methodology takes a sequential approach to software design. Software is designed in steps (usually being requirements, design, implementation, testing, installation, and maintenance). Each step must be completed before the developers can move on to the following step and once a new step has been reached a developer cannot go back to the previous step and make any changes. One of the reasons for this is because the Waterfall methodology stresses planning and strict documentation. Any changes to a previous step can only be accomplished by going back to the beginning of the waterfall and starting the design process over again.
As the Waterfall model follows a strict design and end date, the methodology would be useful for a developer when the client has a specific picture of how the software needs to be and built within a specific time frame.

AGILE: Joel
group software development
Key points:
individuals and interactions over processes and tools
Working Software over comprehensive documentation
Customer collaboration over contract negotiation
Responding to change over following a plan
begin by defining a few requirements and begin building those out. As you code test your work. After a short amount of time review each others work and get feedback from the customer to make sure that you are still on track to deliver something that the people want. Record and incorporate changes, redefine any differences in requirements and continue coding.
Agile is built off of incremental tasks and short time frames to complete each task. The project also needs to be adaptable, things are built with the ability to be expanded upon at a later point as the customer may want different functionality down the line.
Used with a small group usually, this allows the group to meet more often for a shorter amount of time
2:Similarities - Joel
Similar stages in development although stages are revisited in Agile
Share the same goal

3:Differences - Greg
WATERFALL
emphasis on documentation
better for solo developers or groups in which jobs do not overlap
allows for developers and customers to agree on what will be delivered and makes planning easier.
With so much planning it is easier to guesstimate how long it will take
doesn't allow for a change in requirements because no feedback is being given
AGILE
Constant customer feedback so you know what they are looking for and if you're hitting the mark
More team based
More testing and communication

Conclusion
state which is better when