Intro

1: Describe both methods – each describe one
GREG:
The Waterfall model takes a sequential approach to software design. Software is designed in steps (usually being requirements, design, implementation, testing, installation, and maintenance). Add short explanation of the steps.
Each step must be completed before the developers can move on to the following step and once a new step has been reached a developer cannot go back to the previous step and make any changes. One of the reasons for this is because the Waterfall model stresses planning and strict documentation. Any changes to a previous step can only be accomplished by going back to the beginning of the waterfall and starting the design process over again.
As the Waterfall model follows a strict design and end date, the model would be useful for a developer when the client has a specific picture of how the software needs to be and built within a specific time frame.

AGILE: Joel
group software development
Key points:
individuals and interactions over processes and tools
Working Software over comprehensive documentation
Customer collaboration over contract negotiation
Responding to change over following a plan
begin by defining a few requirements and begin building those out. As you code test your work. After a short amount of time review each others work and get feedback from the customer to make sure that you are still on track to deliver something that the people want. Record and incorporate changes, redefine any differences in requirements and continue coding.
Agile is built off of incremental tasks and short time frames to complete each task. The project also needs to be adaptable, things are built with the ability to be expanded upon at a later point as the customer may want different functionality down the line.
Used with a small group usually, this allows the group to meet more often for a shorter amount of time
2:Similarities - Joel
Similar stages in development although stages are revisited in Agile
Share the same goal

3:Differences – Greg

One key difference between the two models is how feedback is utilized. Due to the linearity of development the Waterfall model does not allow for a change in requirements because no feedback is given or provides no guidance on how the feedback can be addressed. For example, if an unexpected problem occurs during development (such as losing development personnel) there may be limited resources or a plan in place to mitigate the problem. The Agile model provides a solution to this.
As work is done in sprints, at the end of each sprint the project priorities can be evaluated taking into account feedback from the development team (such as through continuous integration) and the customer before the next sprint is acted upon. This model allows the customer to have a product that suits their evolving needs and is fit for purpose.

Add differences about Waterfall being sequential and Agile being iterative perhaps with the ideas below:
Customers evolving needs, moving finish date vs not moving finish date (allows for developers and customers to agree on what will be delivered and makes planning easier and with so much planning it is easier to guesstimate how long it will take.), emphasis on documentation vs not much documentation.

AGILE
Constant customer feedback so you know what they are looking for and if you're hitting the mark
More team based
More testing and communication

Conclusion
state which is better when
Waterfall better for solo developers or groups which do not overlap
Agile better for larger teams and for customers who have evolving needs