Intro

1: Describe both methods – each describe one
GREG:
The waterfall model takes a sequential approach to software design. Software is designed in steps (usually being requirements, design, implementation, testing, installation, and maintenance). Add short explanation of the steps.
You begin through requirements elicitation to discover what resources the project needs to be successful or if the project is achievable. Design and then implement the design and test the software to discover bugs or errors. If testing is successful the software is installed so the customer can begin using it and maintained throughout the its life cycle. If testing results in a failure we go back to the first step to re-discover and re-define our project requirements.
Each step must be completed before the developers can move on to the following step and once a new step has been reached a developer cannot go back to the previous step and make any changes. One of the reasons for this is because the Waterfall model stresses planning and strict documentation. Any changes to a previous step can only be accomplished by going back to the beginning of the waterfall and starting the design process over again.
As the waterfall model follows a strict design and end date, the model would be useful for a developer when the client has a specific picture of how the software needs to be and built within a specific time frame.

AGILE: Joel
group software development
Key points:
individuals and interactions over processes and tools
Working Software over comprehensive documentation
Customer collaboration over contract negotiation
Responding to change over following a plan
begin by defining a few requirements and begin building those out. As you code test your work. After a short amount of time review each others work and get feedback from the customer to make sure that you are still on track to deliver something that the people want. Record and incorporate changes, redefine any differences in requirements and continue coding.
Agile is built off of incremental tasks and short time frames to complete each task. The project also needs to be adaptable, things are built with the ability to be expanded upon at a later point as the customer may want different functionality down the line.
Used with a small group usually, this allows the group to meet more often for a shorter amount of time
2:Similarities - Joel
Similar stages in development although stages are revisited in Agile
Share the same goal

3:Differences – Greg

One key difference between the two models is how feedback is utilized. Due to the linearity of development the waterfall model does not allow for a change in requirements because no feedback is given or provides no guidance on how the feedback can be addressed. For example, if an unexpected problem occurs during development (such as losing development personnel) there may be limited resources or a plan in place to mitigate the problem. The Agile model provides a solution to this.
As work is done in sprints in the agile model, at the end of each sprint the project priorities can be evaluated taking into account feedback from the development team (such as through continuous integration) and the customer before the next sprint is acted upon. This model allows the customer to have a product that suits their evolving needs and is fit for purpose.

Another key difference is the sequential and iterative approach to software development. With a sequential approach the completed date of a project cannot be changed until the latter stages of development. With the agile model the end date can be assessed after each sprint increasing uncertainty for when the project will be completed.
Developing software in a sequential style also means that the project needs to be heavily documented to foresee any potential delays and agree on a completion date for the customer. The more planning involved it is easier to guesstimate how long the project will take.

AGILE
Constant customer feedback so you know what they are looking for and if you're hitting the mark
More team based
More testing and communication

Conclusion

In choosing which model to use for a software project you need to take into account a number of factors. If an organization feels that technology and business markets are changing rapidly and that software development should match this trend then the Agile model should be chosen for a project as agile is better for larger teams and customer who having evolving needs.
Although, if requirements will remain unchanged throughout the project or the project is very simple or has groups which do not overlap then the waterfall model would be more suitable. Also, for those new to software development the waterfall model may be easier to understand and “often teams feel more comfortable with this approach” (Bowes, 2014). This argument is supported by VersionOne (2014) who discovered that the barrier to further agile development in companies are the “inability to change organizational culture”.
However, usually software projects are not simple and the most used model seems to be agile according to VersionOne as 88% of respondents to their survey said their organisation were practising agile development up from 80% in 2011.
Therefore it can be argued that both models have their strengths and weaknesses and choosing which model is the right one for a project should be based on the context of the project.

Bibliography

Bowes, J. (2014). Agile vs Waterfall - Comparing project management methods. [online] Manifesto. Available at: http://manifesto.co.uk/agile-vs-waterfall-comparing-project-management-methodologies/ [Accessed 24 Oct. 2015].

VersionOne (2014). 8th Annual State of Agile Survey [pdf]. Available at: https://www.versionone.com/pdf/2013-state-of-agile-survey.pdf [Accessed 24th Oct. 2015].